Audio Visual 270000

- As-Built

- Testing/Demonstration

  - AV Demonstration

- Equipment O&M

- Warranty

Demountable Partitions 102219

- As-Built

- Warranty

- Architectural Maintenance Instructions

Bathroom Partitions 102200

- As-Built

- Warranty

- Architectural Maintenance Instructions

Operable Partitions 102226

- As-Built

- Equipment O&M

- Testing/Demonstration

  - Folding Partition Demonstration

- Warranty

Carpet 096800

- Architectural Maintenance Instructions

- Warranty

  - Manufacturer Warranty

  - Subcontractor Installation Warranty

Electric 260000

- As-Built

- Testing/Demonstrations

  - PDU Start Up & Factory Reports

  - UPS Start Up & Factory Reports

  - Switch Gear Start Up Reprot

- Equipment O&M

- Warranty

Fire Alarm

- As-Built

- Warranty

Fabric Panel / Acoustical Wrap Panels 098000 or 098433

- As-Built

- Warranty

- Architectural Maintenance Instructions

Fire Protection (Sprinkler) 210000

- Testing/Demonstration

  - Fire Protection Hydro Test Report

  - Pre action Test Report

- Equipment O&M

  - Pre action O&Ms

- As-Builts

- Warranty

Food Service Equipment 114000

- As-Built

- Warranty

- Testing/Demonstration

  - Equipment

  - ANSUL Test

Steel / Steel 052100

- As-Built

- Warranty

HVAC 230000

- As-Built

- Testing/Demonstration

  - HVAC Equipment Start Up Reports

  - HVAC Piping Pressure Test Reports

  - Chemical Cleaning Report

- Equipment O&M

- Warranty

- Balancing Report

HVAC Controls

- Equipment O&M

- Warranty

- Testing/Demonstration

  - Controls Demonstration

Metal & Glass 088000

- As-Built

- Warranty

- Architectural Maintenance Instructions

Millwork 064000

- As-Built

- Warranty

- Architectural Maintenance Instructions

Office Fronts 102219

- As-Built

- Warranty

- Architectural Maintenance Instructions

Plumbing 220000

- As-Built

- Equipment O&M

- Warranty

- Testing/Demonstration

  - Gas Pressure Test Report

Raised Computer Floor

- As-Built

- Equipment O&M

- Warranty

Flooring 096000

- Warranty

- Architectural Maintenance Instructions

Security

- As-Built

- Equipment O&M

- Testing/Demonstration

  - Security Demonstration

- Warranty

Telecommunications 270000 / 274000

- As-Built

- Warranty

- Testing/Demonstration

  - Data Test Report

Tile & Stone 093000

- As-Built

- Warranty

- Architectural Maintenance Instructions

Window Treatment 122000

- As-Built

- Warranty

- Architectural Maintenance Instructions

- Equipment O&M

Lighting Fixtures 265000

- Testing/Demonstrations

  - Lighting Demonstrations

- Equipment O&M

- Warranty

Paint 099000

- Warranty

- Architectural Maintenance Instructions

Wallcovering

- Warranty

- Architectural Maintenance Instructions

Sound Masking / Acoustics

- Architectural Maintenance Instructions

- As-built

- Equipment O&Ms

- Testing/Demonstration

  - Acoustical Test

Ceiling 092900

- As-Built

- Warranty

- Architectural Maintenance Instructions

Carpentry 092900

- As-Built

- Equipment O&M

- Warranty

Toilet Partitions 102100

- As-Built

- Architectural Maintenance

- Warranty

Milwork 064000

- As-Built

- Warranty

- Architectural Maintenance Instructions

Concrete 033000

- Warranty

- As-Built

Roofing / Waterproofing 072200

- Warranty